June 6, 2011

DRAFT

G-2 FAST KICKER

The estimation of the efforts required to complete the following tasks, including both my time and technician time represented in the Table. There I include the option of testing at FERMILAB.

By Red marked my time:           , by Blue-the Technician:

As far as the switching polarities we can suggest mechanical-switch option, which will take ~1 hour and will be associating with flipping the thyratron; addition cost will be negligible on the scale of all generator and kicker.

| Item | 2012 | 2013 |
| --- | --- | --- |
|  | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D |
| Analysis of existing kicker system performance with 3D codes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Reinstallation of E-821 hardware at Cornell and test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Suggest primary modification of the pulse gen. and the kicker |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Analysis of new generator |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Full drawings of the new generator and kicker |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Assembling a full scale prototype of new pulser and kicker |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test prototype at Cornell |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test at FERMILAB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Total time required for the project is ~1year (minimum).

My activities, if just summarized over all jobs will take~18 month. However some jobs can be carried in parallel, the total time is less, than this.

The total time required for a technician is ~half year.

This is extremely tight time schedule indeed.